CloudStack: API refactoring feature- milestone1

November 09, 2012

- Contents

1	Scope	3

2	Introduction	4

2.1	API refactoring	4

2.2	Existing ACL code cleanup	4

2.3	LIST API Performance Optimization	4

2.4	Milestones	5

2.5	Development Branch	5

3	Functionality Description – milestone 1	6

3.1	API command packaging	6

3.2	API Annotations	6

3.2.1	@Parameter annotation changes	7

3.2.2	Remove @IdentityMapper  and fix type attribute	7

3.2.3	@acl annotation	7

3.2.4	@validate annotation	8

3.2.5	@command annotation changes	9

3.2.6	@doc annotation	9

3.3	Adapters for ACL	9

3.4	LIST API Optimization Refactoring	10

3.4.1	Create DB views based on Response object	10

3.4.2	Create VO and DAO objects for new DB views	12

3.4.3	Remove IdentityProxy fields from All Response Class	12

3.4.4	Build Lucene Index on DB views	13

3.5	Unit tests	13

3.6	Guidelines for new API’s	13

# Scope

The purpose of this specification is limited to refactoring the existing API layer code to help further feature development and facilitating better documentation. Another aspect covered in this specification is refactoring of API response object classes to improve query API performance.

This specification does not include design for any new role based access control system. It will be covered in future milestones.

# Introduction

This specification proposes some ideas around refactoring the current CloudStack API commands and is described further.

## API refactoring

This work involves refactoring the API layer commands to:

- Facilitate better documentation generation

- Adding validation of input parameters at API layer

- Packaging the commands per entity category (VirtualMachine, Volume are some examples of entities in CloudStack)

- Existing ACL code cleanup

- Remove @IdentityMapper from command classes and correct wrong @Parameter type annotation for uuid query parameters.

## Existing ACL code cleanup

Current CloudStack (4.0) access control is present largely in the business logic at Service layer as shown below

It is done by the manager implementations that process the API requests. But it does not allow customization and lacks access granting capabilities.

- Most of the access checks for the Create/Delete/Update type operations are done by following adapter interface: com.cloud.acl.SecurityChecker implemented by com.cloud.acl.DomainChecker.

- All the Read (List*) operations, involves joining against the domain table to apply access control.

- This implementation of access control is tightly coupled with the domain tree in CloudStack and leaves no room for any customizations.

- If access to VM’s is to be provided to any other account which is not within the domain hierarchy of the owner account, it is not possible to specify in current CloudStack

- Nor can one create users with only read access within an account

- Also, custom role definition is not possible

This specification proposes how to cleanup current ACL code so that we can put all access checks at API layer in a uniform manner.

## LIST API Performance Optimization

This work is trying to address the following issues of current LIST apis:

- Too many and various database Joins make code hard to read

- Inconsistent ACL filtering

- Inconsistent level of details hard-baked in each object.

- Inconsistent pagination

- Count is not working for all the LIST apis.

- Keyword search is based on hard-coded attributes (mostly, ‘name’ or ‘description’)

- Database ID to UUID conversion in response generation phase dramatically slows down the performance.

Here is our proposal to address these issues:

- Create DB views based on our API response object to embed joins inside view creation.

- Create Admin and End-User DB views to provide different level of permission for admin and end-user. (Separation of two DB views may be done in Milestone 2)

- Convert those UUID fields (IdentityProxy) in API response classes to String since they are already reflected in our DB views. IdentityProxy is a temporary fix we introduced earlier to handle the customer request of using UUID in response returned, but it introduced performance issues for large scale of dataset since it involves too many DB queries in the phase of serializing list of API responses.

- Create index on DB views using Lucene to support random google-like search.

## Milestones

The refactoring work will be done in phases:

- Milestone 1

  - Before introducing a new ACL model, it is necessary to clean up the current CloudStack code and put all access checks at API layer. If access checks are done in a uniform manner by API Server even before the Service layer is called, it would make the next task of outsourcing the access control checks to a separate service from API layer, easy.

  - Remove @IdentityMapper and correct @Parameter field for id fields in all command classes.

  - Create all DB views for all API response objects.

  - Refactor all Response classes to get rid of IdentityProxy field (change to String field for uuid)

- Milestone 2

  - This should involve designing a new role based access control module. This module should be able to run as a separate service/webapp. The goal is to build a separate ACL service that is called by API layer on every API request, to make access checks on the command, user account, entities involved. Once the access is granted, API layer can relay the request to the orchestration layer for further processing.

  - Create an upgrade routine to populate uuid field with id field if uuid is empty for all db tables with uuid field.

  - Use Lucene to create index on db views to perform random keyword search.

  - Design db view interaction with new role based access control module.

- Milestone 3

  - Based on Alex’s new deployment model proposal, we may have different databases at zone level. So at Cloud-API server, we need to provide user an aggregated view of multiple databases across zones. For that, we need to design a cache of views at Cloud-API server.

## Development Branch

A new branch is created - ‘api_refactoring’ branch off the apache master branch. All the api and acl refactoring work will be put in this branch.

# Functionality Description – milestone 1

This section describes each of the functionality to be completed for milestone1 of the refactoring work.

## API command packaging

Currently all our API commands sit under com.cloud.api.commands package.

We need to package the commands based on what resource they are relevant for.

Thus all VM commands should go under say com.cloud.api.commands.VirtualMachine, all volume commands to com.cloud.api.commands.Volume etc.

## API Annotations

API annotations are needed to solve the following problems:

- API Documentation generation

To generate uniform documentation across all API command and also link related API commands together we will put annotations on the commands that the document generator can use.

The document generation process is as shown:

- Fix wrong annotation for id parameters

Currently for all the id fields in all API command class, our wrong annotation of CommandType.LONG generates confusing documentation that misleads user to provide Long value to those Id query parameters. Instead, a uuid like string should be provided.

- ACL at API layer

To make the access checks for any request, following is the basic input needed:

- Resource Identifier

- Resource Type

- User/Account needing access

- Operation Type

APIServer processes all commands by reflection and does not understand the semantics of each parameter of the command. It sees all parameters as Long/Boolean/String/List/Map values.

If we want API layer to make the access checks, before calling the service layer, we need to provide these inputs to the APIServer when any API Command is invoked.

We will use the annotations to put this information on each *.Cmd, which the APIServer can process before the *.Cmd is actually invoked.

### @Parameter annotation changes

com.cloud.api.Parameter annotation is used by all API command parameters. We need to add another attribute to this annotation to indicate the entity a parameter refers to.

Class<?>[] entityType() default Object.class;

The parameter could be a simple Id of one resource, or a list of Ids of one resource type, or a map between two resource types. Hence this needs to be an array of Objects.

e.g. say for com.cloud.api.commands.DeployVMCmd, we have following parameters that can refer to the resources as indicated in the annotation:

@Parameter(name=ApiConstants.DISK_OFFERING_ID, type=CommandType.LONG, description="the ID of the disk offering for the virtual machine. If the template is of ISO format, the diskOfferingId is for the root disk volume. Otherwise this parameter is used to indicate the offering for the data disk volume. If the templateId parameter passed is from a Template object, the diskOfferingId refers to a DATA Disk Volume created. If the templateId parameter passed is from an ISO object, the diskOfferingId refers to a ROOT Disk Volume created.”,entityType=DiskOffering.class)

private Long diskOfferingId;

@Parameter(name=ApiConstants.SECURITY_GROUP_IDS, type=CommandType.LIST, collectionType=CommandType.LONG, description="comma separated list of security groups id that going to be applied to the virtual machine. Should be passed only when vm is created from a zone with Basic Network support. Mutually exclusive with securitygroupnames parameter", entityType =SecurityGroup.class)

private List<Long> securityGroupIdList;

@Parameter(name = ApiConstants.IP_NETWORK_LIST, type = CommandType.MAP, description = "ip to network mapping. Can't be specified with networkIds parameter. Example: iptonetworklist[0].ip=10.10.10.11&iptonetworklist[0].networkid=204 - requests to use ip 10.10.10.11 in network id=204", entityType={IpAddress.class,Network.class})

private Map ipToNetworkList;

### Remove @IdentityMapper  and fix type attribute

By introducing entityType attribute into @Parameter, we should be able to get rid of @IdentiyMapper annotation currently used in all those id fields in all command classes, for example,

@IdentityMapper(entityTableName="disk_offering")

@Parameter(name=ApiConstants.DISK_OFFERING_ID, type=CommandType.LONG, description="the ID of the disk offering for the virtual machine. If the template is of ISO format, the diskOfferingId is for the root disk volume. Otherwise this parameter is used to indicate the offering for the data disk volume. If the templateId parameter passed is from a Template object, the diskOfferingId refers to a DATA Disk Volume created. If the templateId parameter passed is from an ISO object, the diskOfferingId refers to a ROOT Disk Volume created.")

private Long diskOfferingId;

With entityType=DiskOffering.class added into @Parameter annotation, we should be able to figure out which database table to be queried to convert an input UUID to an internal database ID to set to this command instance. Of course, corresponding code change is required in ApiDispatcher.setupParameters(…) to internally convert the passed-in uuid to internal database ID.

Another thing that we should fix is type=CommandType.LONG part for this ID field. Based on this annotation, our documentation generated will tell users that they need to provide a long type value to this query parameter, but our release notes mention that we have changed to use UUID as identifier. These two messages are contradictory. We should correct this @Parameter(type) annotation to indicate that this is of CommandType.UUID (a new type we can introduce).

### @acl annotation

We need a mechanism to let APIServer know which entities need access check, when an API command is invoked. We can use an annotation on the command parameters to indicate this.

Following annotation can be added: com.cloud.api.ACL to the parameters.

e.g say for  com.cloud.api.commands.DeployVMCmd:

@ACL

@IdentityMapper(entityTableName="vm_template")

@Parameter(name=ApiConstants.TEMPLATE_ID, type=CommandType.LONG, required=true, description="the ID of the template for the virtual machine", entityType =VirtualMachineTemplate.class)

private Long templateId;

Thus APIServer can do the access check for this parameter, since the parameter holds the @acl annotation. APIServer can load the correct entity to check access for by checking what the entityType is and using the parameter value.

#### Processing the annotation:

APIServer can process the parameters having acl annotation in following way and gather the entities that needs access check.

- Simple Id:

When the command parameter is a simple identifier, APIServer can load the entity by using the EntityManager to call the corresponding DAO to grab the entity by Id.

- List of Ids:

APIServer can load the collection of entities by using EntityManager.

- List of Names:

We need to identify the commands that take in names for entities instead of a Long identifier. For such entities, we will have to change their DAO’s to support ExternalDAO interface that supports findByXID

- Map:

Some command parameters can be of type Map of two entities. In such cases, the annotation needs to specify whether the key or the value of Map needs to be checked for access.

e.g.: In deployVMCmd:

@ACL(checkValueAccess=true)

@Parameter(name = ApiConstants.IP_NETWORK_LIST, type = CommandType.MAP, description = "ip to network mapping. Can't be specified with networkIds parameter. Example: iptonetworklist[0].ip=10.10.10.11&iptonetworklist[0].networkid=204 - requests to use ip 10.10.10.11 in network id=204", entityType={IpAddress.class,Network.class})

private Map ipToNetworkList;

### @validate annotation

This annotation will indicate to the API layer that the corresponding parameter needs validation. It can also specify the specific validators that should be used for validation.

We should provide a default list of default Validators as follows:

- DBEntityValidator

  - Validate that the entity exists in the database by fetching it by the ID value

- RangeValidator

  - Validate that the parameter fits in the min-max requirements

Validators should be type of adapters, so that one can add a custom validator per needs.

e.g: In deployVMCmd:

@validate(validators={ DBEntityValidator.class}, description=”Validate if the entity exists in the database”)
@IdentityMapper(entityTableName="host")
@Parameter(name=ApiConstants.HOST_ID, type=CommandType.LONG, description="destination Host ID to deploy the VM to - parameter available for root admin nly")
 private Long hostId;

@validate(validators={ RangeValidator.class}, range=””)
@Parameter(name=ApiConstants.SIZE, type=CommandType.LONG, description="the arbitrary size for the DATADISK volume. Mutually exclusive with diskOfferingId")

private Long size;

### @command annotation changes

We can change the existing ‘@implementation’ annotation to ‘@command’. This annotation exists over all API commands mainly used for documentation purposes.

We need to add another attribute “related” to this to indicate what other API commands this command is related to.

The same value can be put on other commands and the document generator can link the commands together. By default, all commands in one package will be related.

Also we can add an attribute called “ancestors” to the annotation to indicate the deprecated name of the command in previous versions, if exists.

@command(description="Creates and automatically starts a virtual machine based on a service offering, disk offering, and template.", responseObject=UserVmResponse.class,  related=”ABC”, ancestors=””)

public class DeployVMCmd extends BaseAsyncCreateCmd {

### @doc annotation

We need to put this annotation on the entity classes and provide the description of the underlying entity.

@doc(description=””)
public interface Network extends ControlledEntity {

The document generator can process all API commands and per parameter, it can check the entityType attribute of the @Parameter annotation. It can read the documentation of the corresponding entity class.

## Adapters for ACL

We plan to provide adapters to the access control checks on the API commands and the entities. Adapters will provide the flexibility of providing custom Acl implementations.

APIServer can call these adapters when the command is invoked:

- APIAccessChecker

public interface APIAccessChecker extends Adapter {
	boolean canAccessAPI(List<Role> roles, String apiCommandName) throws PermissionDeniedException;

}

The implementation of this adapter can check if the caller can invoke the given API command.

By default, we can provide an implementation that checks the static roles of the caller and refer the commands.properties file to check the necessary roles for the command.

- com.cloud.acl.SecurityChecker interface (Entity access checker)

APIServer will gather all entities that need access check from the API command called. It can then call the existing DomainChecker implementation to check access on the entities based on domain tree.

We also need to group entities into two sets that the SecurityChecker can process.

  - Infrastructure entity – entities like datacenter, disk offering, service offering that are not associated to an account

  - Controlled entity – This is already existing and groups all entities that have a domain and accountid

When a RBAC system is in place, we can provide implementations for checking API access and entity access that is based on user roles and permissions granted.

## LIST API Optimization Refactoring

### Create DB views based on Response object

For example, this will be a DB view created for UserVmResponse. From this view, we have all the information required to generate UserVmResponse, so the underlying sql query for list API becomes quite straightforward and clean, and easy to perform consistent pagination, orderBy and count implementation.

CREATE VIEW user_vm_view AS

select

vm_instance.id id,

vm_instance.name name,

user_vm.display_name display_name,

user_vm.user_data user_data,

account.id account_id,

account.uuid account_uuid,

account.account_name account_name,

account.type account_type,

domain.id domain_id,

domain.uuid domain_uuid,

domain.name domain_name,

domain.path domain_path,

projects.id project_id,

projects.uuid project_uuid,

projects.name project_name,

instance_group.id instance_group_id,

instance_group.uuid instance_group_uuid,

instance_group.name instance_group_name,

vm_instance.uuid uuid,

vm_instance.last_host_id last_host_id,

vm_instance.vm_type type,

vm_instance.vnc_password vnc_password,

vm_instance.limit_cpu_use limit_cpu_use,

vm_instance.created created,

vm_instance.state state,

vm_instance.removed removed,

vm_instance.ha_enabled ha_enabled,

vm_instance.hypervisor_type hypervisor_type,

vm_instance.instance_name instance_name,

vm_instance.guest_os_id guest_os_id,

guest_os.uuid guest_os_uuid,

vm_instance.pod_id pod_id,

host_pod_ref.uuid pod_uuid,

vm_instance.private_ip_address private_ip_address,

vm_instance.private_mac_address private_mac_address,

vm_instance.vm_type vm_type,

data_center.id zone_id,

data_center.uuid zone_uuid,

data_center.name zone_name,

data_center.is_security_group_enabled security_group_enabled,

host.id host_id,

host.uuid host_uuid,

host.name host_name,

vm_template.id template_id,

vm_template.uuid template_uuid,

vm_template.name template_name,

vm_template.display_text template_display_text,

vm_template.enable_password password_enabled,

iso.id iso_id,

iso.uuid iso_uuid,

iso.name iso_name,

iso.display_text iso_display_text,

service_offering.id service_offering_id,

disk_offering.uuid service_offering_uuid,

service_offering.cpu cpu,

service_offering.speed speed,

service_offering.ram_size ram_size,

disk_offering.name service_offering_name,

storage_pool.id pool_id,

storage_pool.uuid pool_uuid,

storage_pool.pool_type pool_type,

volumes.id volume_id,

volumes.uuid volume_uuid,

volumes.device_id volume_device_id,

volumes.volume_type volume_type,

security_group.id security_group_id,

security_group.uuid security_group_uuid,

security_group.name security_group_name,

security_group.description security_group_description,

nics.id nic_id,

nics.uuid nic_uuid,

nics.network_id network_id,

nics.ip4_address ip_address,

nics.default_nic is_default_nic,

nics.gateway gateway,

nics.netmask netmask,

nics.mac_address mac_address,

nics.broadcast_uri broadcast_uri,

nics.isolation_uri isolation_uri,

vpc.id vpc_id,

vpc.uuid vpc_uuid,

networks.uuid network_uuid,

networks.traffic_type traffic_type,

networks.guest_type guest_type,

user_ip_address.id public_ip_id,

user_ip_address.uuid public_ip_uuid,

user_ip_address.public_ip_address public_ip_address,

ssh_keypairs.keypair_name keypair_name,

resource_tags.id tag_id,

resource_tags.uuid tag_uuid,

resource_tags.key tag_key,

resource_tags.value tag_value,

resource_tags.domain_id tag_domain_id,

resource_tags.account_id tag_account_id,

resource_tags.resource_id tag_resource_id,

resource_tags.resource_uuid tag_resource_uuid,

resource_tags.resource_type tag_resource_type,

resource_tags.customer tag_customer,

async_job.id job_id,

async_job.uuid job_uuid,

async_job.job_status job_status,

async_job.account_id job_account_id

from user_vm

inner join vm_instance on vm_instance.id = user_vm.id and vm_instance.removed is NULL

inner join account on vm_instance.account_id=account.id

inner join domain on vm_instance.domain_id=domain.id

left join guest_os on vm_instance.guest_os_id = guest_os.id

left join host_pod_ref on vm_instance.pod_id = host_pod_ref.id

left join projects on projects.project_account_id = account.id

left join instance_group_vm_map on vm_instance.id=instance_group_vm_map.instance_id

left join instance_group on instance_group_vm_map.group_id=instance_group.id

left join data_center on vm_instance.data_center_id=data_center.id

left join host on vm_instance.host_id=host.id

left join vm_template on vm_instance.vm_template_id=vm_template.id

left join vm_template iso on iso.id=user_vm.iso_id

left join service_offering on vm_instance.service_offering_id=service_offering.id

left join disk_offering  on vm_instance.service_offering_id=disk_offering.id

left join volumes on vm_instance.id=volumes.instance_id

left join storage_pool on volumes.pool_id=storage_pool.id

left join security_group_vm_map on vm_instance.id=security_group_vm_map.instance_id

left join security_group on security_group_vm_map.security_group_id=security_group.id

left join nics on vm_instance.id=nics.instance_id

left join networks on nics.network_id=networks.id

left join vpc on networks.vpc_id = vpc.id

left join user_ip_address on user_ip_address.vm_id=vm_instance.id

left join user_vm_details on user_vm_details.vm_id=vm_instance.id and user_vm_details.name = "SSH.PublicKey"

left join ssh_keypairs on ssh_keypairs.public_key = user_vm_details.value

left join resource_tags on resource_tags.resource_id = vm_instance.id and resource_tags.resource_type = "UserVm"

left join async_job on async_job.instance_id = vm_instance.id and async_job.instance_type = "VirtualMachine" and async_job.job_status = 0;

### Create VO and DAO objects for new DB views

For each newly created DB views, we need to create corresponding VO and DAO class to perform all DB interactions against those views. Also, we need to build utility routines to bridge current resource interface class (like UserVm) to these new VO class to share the same response generator routines.

### Remove IdentityProxy fields from All Response Class

From our performance profiling, for querying ~7000 user VMs using ListVmsCmd, about 90% of time is spent in serialization phase where we are doing conversion from id to uuid before presenting to client, since too many DB queries are performed to retrieve uuid based on id. By creating DB views with uuid embedded inside the view attribute list, this conversion can be saved, which greatly improve the performance by 90%. However, this refactor will also have big impact on all API commands, since these response objects are not only used by list APIs, but also used by all other operational APIs, like deployVM, startVM, etc. It is a challenge to make this complete refactoring without introducing much regressions.

### Build Lucene Index on DB views

To be done in Milestone 2 to support real keyword search. We need to build hook to dynamically update index for DB views during base table update. Details to be followed later.

### Separate DB views to Admin/End-User views

This is to control permission control for admin or end-user.

## Unit tests

We need to provide unit tests to test the API layer changes.

For the ACL changes, we could create mock Service implementations that return dummy entities to the API layer to check access on.

Also we need to test the document generation annotations.

## Guidelines for new API’s

- Place command in appropriate package

- Use annotations for documentation specifying ‘related’ commands

- Put ACL annotation on entities that should be checked for access

- Specify validators needed for the parameter validation

- Add unit tests to test the API commands