Cloud Platform (Campo) GS Test Plan

Jun 11, 2013

## Revision History

| Version | Date | Author | Comments |
| --- | --- | --- | --- |
| 1.0 | 11-Jun-13 | Sreekanth Challa | Initial version |
| 1.1 | 12-Jun-13 | Sreekanth Challa | Updated the doc as per Senthil’s & Karthik’s review comments |
| 1.2 | 27-Jun-13 | Sreekanth Challa | Updated the test plan |

## Table of Contents

Terminology	4

1.	Purpose	5

2.	Target Languages	5

3.	Globalization Test Scope	5

4.	Globalization Test Approach	7

5.	Configuration	9

6.	Milestones & Schedule	10

7.	Exit Criteria	10

8.	Deliverables	11

9.	General Information	11

10.	Approvals	13

# Terminology

| Term | Description |
| --- | --- |
| DE | German language |
| EN | English Language; Also used to refer to the base product release installed on an English OS using English character strings etc. |
| “English On” Testing / i18n Functional | English On testing refers to testing on a non-English operating system with a program that has not been localised to operating system language. This generally means that internationalization testing is in scope as are issues with the English UI sizing, but localization testing is out of scope. |
| FR | French language |
| ES | Spanish language |
| JA | Japanese language |
| KO | Korean language |
| RU | Russian language |
| SC | Simplified Chinese language |
| TC | Traditional Chinese language |
| L10n | Abbreviation of localization |
| Localization | Localization involves taking a product and making it linguistically and culturally appropriate to the target locale (country/region and language) where it will be used and sold. This means supporting language specific UI layout changes, translation of product and documentation necessary for use in languages other than English. |
| I18n | Abbreviation of internationalization |
| Internationalization | Internationalization is the process of generalizing a product so that it can handle multiple languages and cultural conventions without the need for re-design. It takes place at the level of program design and document development. This means supporting installation on non-EN operating systems, translatability, character set handling and regional settings |
| I18n Risk | Internationalization Risk: the estimated chance a function will pass with English operating system or parameters, but fail due to poor internationalization of product |
| Additional I18n Risk | Additional I18n risk means that the requirement is judged to increase the chance of finding an error introduced to I18N risk |
| G11n | Abbreviation of globalization |
| Globalization | Globalization addresses the business issues associated with making a product fit for global distribution. This involves integrating localization throughout a company, after proper internationalization and product design. |
| DBCS | Double byte character set |
| DBCS type language | Languages that use double byte characters (JA, KO, SC, TC) |
| Euro type language | Languages that use European characters (DE, ES, FR) |
| Non-EN | Grouping of DBCS and Euro type languages |
| PVS | Provisioning Services |

# Purpose

The purpose of this document is to record the Globalization test scope of Cloud Platform – Campo release.

# Target Languages

| Component | JA | SC |
| --- | --- | --- |
| Management Server |  |  |

= localization

# Globalization Test Scope

## Inclusions

- Testing of ‘Campo’ new features which has G11N impact is done on required languages

- I18N Functionality testing along with L10N testing is done on the features whose impact level is marked as ‘High’

- Only L10N testing will be done on the features whose impact level is marked as ‘Medium’

| Key | Summary | Status | Impact | Notes |
| --- | --- | --- | --- | --- |
| CS-17499 | Support for Windows 8 and Windows Server 2012 as VM Guest OS on XenServer | Closed | High |  |
| CS-17373 | SNMP Alerts support in CloudStack | Closed | High |  |
| CS-17385 | Support for Windows 8 and Windows Server 2012 as VM Guest OS | Closed | High |  |
| CS-17388 | VM's base image update facility | Closed | High |  |
| CS-17389 | Reset a VM on reboot | Closed | High | UI Impact |
| CS-17413 | Support VM Snapshot | Closed | High | UI Impact |
| CS-17422 | Limit Resources to domain/accounts | Closed | High | UI Impact |
| CS-17423 | Limit Primary and Secondary storage for domain/accounts | Closed | High | UI Impact |
| CS-17428 | Japanese and UK Keyboard Support | Closed | High |  |
| CS-17453 | LDAP | Closed | High | UI Impact |
| CS-17374 | Dedicate Pod, Cluster or Host to a domain | Resolved | Medium | UI Impact |
| CS-17376 | Multiples IP's on Private LAN with Nat 1:1 | Resolved | Medium | UI Impact, Not ready for Beta |
| CS-17378 | CPU and Memory OverCommit | Closed | Medium | UI Impact |
| CS-17379 | [KVM] Zone-wide primary storage target | Closed | Medium | UI Impact |
| CS-17380 | Enhanced baremetal servers support on Cisco UCS | Reopened | Medium | UI Impact |
| CS-17386 | Storage backup with object store refactor | In Progress | Medium | UI Impact, Not ready for Beta |
| CS-17391 | AWS Style Regions | Closed | Medium | UI Impact |
| CS-17394 | Scaling up CPU and RAM for running VMs | Resolved | Medium | UI Impact |
| CS-17400 | Support non-contiguous VLAN ranges | Closed | Medium | UI Impact |
| CS-17401 | Multiple IP Ranges | Resolved | Medium |  |
| CS-17402 | Granular Global Parameters | Closed | Medium | UI Impact |
| CS-17403 | nTier Apps 2.0 Features | Reopened | Medium | UI Impact, Not ready for Beta |
| CS-17404 | Integrate Cisco ASA 1000v into CloudStack | Reopened | Medium | UI Impact |
| CS-17406 | Persistent Networks without running a VM | Closed | Medium | UI Impact |
| CS-17407 | Dedicated Resources - Public IP Addresses and VLANs per Tenant | Closed | Medium | UI Impact |
| CS-17408 | Affinity / Anti-affinity Rules | Closed | Medium | UI Impact |
| CS-17410 | IP Address reservation within a network | Closed | Medium | UI Impact |
| CS-17412 | add/remove network on VM | Reopened | Medium | UI Impact, Not ready for Beta |
| CS-17417 | High Availability: portable IP | Resolved | Medium | UI Impact, Not ready for Beta |
| CS-17418 | High Availability: implement GSLB (Global Server Load Balancing) capability for ELB service | Resolved | Medium | UI Impact, Not ready for Beta |
| CS-17421 | Health monitoring for NetScaler load balanced instances | Closed | Medium | UI Impact |
| CS-17424 | VMware vNetwork Distributed Virtual Switch support in CloudStack | Resolved | Medium | UI Impact |
| CS-17427 | IPv6 support for Shared Networks | Closed | Medium | UI Impact |
| CS-17436 | Support Storage Migration on VMware | Resolved | Medium | UI Impact, Not ready for Beta |
| CS-17445 | Isolation in Advanced Zone using PVLANs | Resolved | Medium | UI Impact, supported only for Xen |
| CS-17450 | Kickstart baremetal support merge | Reopened | Medium | UI Impact, Not ready for Beta |
| CS-17456 | Ability to delete events and alerts | Closed | Medium | UI Impact |
| CS-17459 | 3rd party plugin | Closed | Medium | UI Impact |
| CS-17466 | Mixed zone management Sonny | Closed | Medium | UI Impact |
| CS-17497 | Disk resize | Resolved | Medium | UI Impact, Not ready for Beta |
| CS-17533 | Autoscaling | Closed | Medium | UI Impact |
| CS-17610 | Zone-wide primary storage target for vmware | Resolved | Medium | UI Impact, Not ready for Beta |

## Exclusions

- Features which are marked as ‘Low’ impact

- Any scalability testing (called “System II testing”)

- Any compatibility testing (called “System III testing”)

- License Server Testing

- Any security testing

- Any Certification testing

- Testing for deprecate/removing features

# Globalization Test Approach

## Overview

We will verify functional i18n testing for all new features on all supported language OS (JA/SC) and run UI test for Japanese and Simplified Chinese during Beta timeframe of Campo release. For i18n functional on supported language OS, we will perform functional check based on their impact level.  High impact level goals are tested and then Medium level. As a part of Localization testing, complete UI is validated for JA/SC languages.

## New Features

The list of new features mentioned under section 3.1 will be tested based on their impact level.

NOTE: Features with High & Medium impact levels will be tested.

## Legacy Features

L10N testing is not performed on previous releases even though product is supported on JA & SC languages. We will be running complete UI validation tests for these two languages, to make sure UI is translated as per the context.

## Test Approach

    - Interface display

Interface issues are commonly hard coding that prevents translation, duplicate hotkeys, truncations and DBCS font display.

- GS Test will perform UI walkthrough to identify these issues on new UI

    - Unicode

- Unicode chars are not supported on the product. Localized chars of ascii range are supported on the product.

- Localized chars from ascii range are used during keyboard testing

    - I18n Input Testing/Keyboard input Testing

Character input in using character sets other than Latin-1 may cause inconsistent behavior.

- GS test team uses localized input parameters to test all the editable fields on new UI

- Sanity check on the unchanged UI will be done

    - Installation Testing on different language Encodings

| Language | OS - Encodings |
| --- | --- |
| JA | ja_JP.utf8 |
|  | ja_JP.eucjp |
|  | ja_JP.ujis |
| zh_CN | zh_CN.gb2312 |
|  | zh_CN.utf8 |

- A single instance of Installation testing on above mentioned encodings are performed, to make sure OS level encoding is supported by the product.

    - Browser Support on different encodings

| Language | Browser - Encodings |
| --- | --- |
| JA | Ja |
|  | ja-JP |
| zh_CN | zh-CN (Simplified, PRC) |
|  | zh-SG (Simplified, Singapore) |

- UI walk through need to be done on all of the above browser supported encodings, to make sure UI is appearing fine in the corresponding language without falling back to English.

- Key board input testing need to be performed on different browser encoding combinations.

    - Locale specific data

As per GS assessment, there are Cloud Platform has certain issues related to Date format, Number format, Calendar and Capacity representations are hardcoded.

- Such issues will be identified during UI walkthrough and raised accordingly

    - Documentation

No documentation testing is required as docs will be available in EN.

    - Integration test

- (TBD)

    - Upgrade Path

- (TBD)

# Configuration

## Test environment

Due to time constraints, tier wise language coverage is not done for the current release.

  - Platform/Language matrix

| Language | Mgmt Server | Hypervisor | Client OS | Browser |
| --- | --- | --- | --- | --- |
| JA | CentOS6.3 | XenServer | Win 7 | Chrome |
|  |  |  | Ubuntu | Firefox 20 |
|  |  |  | Mac | Safari5 |
|  |  |  | Win 8 | IE 10 |
| Zh-CN | RHEL6.3 | XenServer | Win 7 | IE9 |
|  |  |  | Ubuntu | Firefox 20 |
|  |  |  | Mac | Safari5 |
|  |  |  | Win 8 | IE 10 |

*A single instance is setup on particular flavor of Server which shall be checked for all the 3 languages

* IE is not supported on Linux environments, UI will be checked on windows Client - IE browser

*Chrome is not supported on Rhel6.0, UI will be checked on windows client- Chrome browser

## Test Estimation

Project Link: GS Project Plan

# Milestones & Schedule

| Activity | Date |
| --- | --- |
| Iteration 1 (L10N testing on JA & SC, I18N testing as per GS Assessment) | Jun 13th – Jun 30th 2013 |
| Iteration2 ( New Feature testing mentioned in scope, L10N testing on KO) | Jul 1st – Jul 30th 2013 |
| Iteration3 (Regression testing) | Aug 1st – Aug 10th 2013 |
| RTM | Aug 15th 2013 |
| eDocs Complete | (TBD) |

| Milestone | Date |
| --- | --- |
| LRTT1 (JA & SC) | 19-Jun-2013 |
| Beta | 8 – July-2013 |
| RC | 31-Jul-2013 |
| RTM | 15 – Aug – 2013 |

# Exit Criteria

GS Test will sign-off for RTM when the following requirements are met:

- All necessary regression test scenarios are executed.

- All issue reports we raise against the product are in one of the following states

  - Closed

  - Post-Ship (“Target Release” = future release name)

# Deliverables

| Deliverables | Format | To |
| --- | --- | --- |
| Test Plan | (this document) | Product Group |
| Test Cases | TBD | Product Group |
| Defects logged in Bug Tracking System | Jira | Product Group |
| Weekly Status Report | Email/SharePoint | Product Group |

# General Information

## Product knowledge - training videos/docs

To get product knowledge, refer the below links

Keyboard Support Functional Spec:

https://cwiki.apache.org/confluence/display/CLOUDSTACK/Non-US+Keyboard+Support+for+Console+Proxy

https://cwiki.apache.org/confluence/display/CLOUDSTACK/FS+for+3+foreign+language+keyboard+support

Keyboard testing latest status:

https://cwiki.apache.org/confluence/display/CLOUDSTACK/Non-US+Keyboard+Testing

http://citrixwiki.eng.citrite.net/Cloud_Platform_Keyboard_Support.

KVM Console Setup:

https://support.citrix.com/servlet/KbServlet/download/33424-102-697294/CloudPlatform3.0.6InstallGuide.pdf

Enabling Japanese IME in Ubuntu Linux:

http://www.localizingjapan.com/blog/2012/05/29/japanese-input-on-ubuntu-linux-12-04-lts-precise-pangolin/

## Who’s who

- Product team

  - Dev Contacts: Ram Ganesh, Sanjay Tripathi (for Keyboard issues), Rajesh Battala (General Issues)

  - Test Contact: Sudha/Rayees

- Pactera

  - Test lead: minying.bao@pactera.com [Primary contact: Please ask Min for G11n assessment/testing].

  - 2nd Test engineer: Yeping Wu [Ask Yeping to run Keyboard Testing].

  - Supervisor: Zuti Wang - zuti.wang@pactera.com  (Add him to Cc on every email)

## Build Location

Test builds are released in the following locations.

Builds:

- CloudPlatform: http://download.cloud.com/beta-releases/Campo4.0_Beta/CloudStack-Beta-4.2-2-rhel6.3.tar.gz

Templates:

http://download.cloud.com/beta-releases/Campo4.0_Beta/systemvmtemplate-2013-06-01-master-kvm.qcow2.bz2

http://download.cloud.com/beta-releases/Campo4.0_Beta/systemvmtemplate-2013-06-02-master-xen.vhd.bz2

http://download.cloud.com/beta-releases/Campo4.0_Beta/systemvmtemplate-4.2.ova

## Test Cases

- TBD

## Bug Tracking System

  - CloudStack: http://issues.apache.org/   [choose: Jira]

  - CloudPlatform: http://bugs-ccp.citrix.com/ (for Campo release)

## Techinical documents:

Refer the below link for the technical docs used: https://citrix.sharefile.com/f/foa07bdc-ff38-4cb1-adaa-9f717fc1972f

# Approvals

- Signoff of this document is an agreement to the proposed test strategy, and forms a contract between each of the project groups. Any team or individual who is responsible for completing any work outlined in this plan must be listed as a “signer”.

- All teams that are impacted by this test plan should be informed of any changes.

| Role | Name | Author, Signer, Inform |
| --- | --- | --- |
| Sr. Program Manager | Haroon Abdelrahman | Signer |
| Test Manager | Sudha Ponnaganti | Signer |
| Dev Manager | Ram Ganesh | Signer |
| GS Sr. Manager | Anuj Magazine | Signer |
| GS Loc Lead | Susa Serizawa | Signer |
| GS Test Manager/GSPM | Senthilkumar Mani | Signer |
| GS Test Lead in BLR | Sreekanth Challa | Author |
| GS Test Staff Engg | Karthikeyan Ravichandran | Inform |
| Sr. Manager | Barbara Hoegler | Inform |
| GS Dev Lead | Shrikant Niraj | Signer |

- (End of Document)